|  |  |
| --- | --- |
| ***Summary Schedule*** |  |
| **DESCRIPTION** | **DUE DATE** | |
|  |  | |
| **Collecting Requirements** |  | |
| Identification and Preparation of Project Objectives Requirements | 15th August, 2021 | |
| Approval of Project Objectives and Requirements Specifications | 22th August, 2021 | |
| Overall Project Plan Approval | 24th August, 2021 | |
|  |  | |
| **Project preparation** |  | |
| Setting of Project Team Members | 24th August, 2021 | |
|  |  | |
| **Design Phase** |  | |
| Rough Framework designing | 27th August, 2021 | |
| Design the project | 28th August, 2021 | |
| Design the pseudocode | 30th August, 2021 | |
| **Execution Phase** |  | |
| Making of the Portable Executable File | 6th September, 2021 | |
| Prototype | 10th September, 2021 | |
| Code will be implemented in python language | 15nd September, 2021 | |
| **Report Preparation** |  | |
| Use-case Diagram | 15th October, 2021 | |
| Database Design | 17th October, 2021 | |
| User Manual | 19th October, 2021 | |
| **Quality Testing and Assurance** |  | |
| Functional Testing | 25th October, 2021 | |
| **Maintenance and Documentation** |  | |
| Final Code Ready | 2nd November, 2021 | |
| Testing it after 2 days | 4th November, 2021 | |
| Documentation of each requirement, resource | 10th November, 2021 | |
| Checking again | 12th November, 2021 | |
| Complete | 25th November, 2021 | |
| **Report Submission and Lessons Learned**   |  |  | | --- | --- | | **Assumptions** | **Constraints** | |  | Not to get delayed by 25th November, 2021 | |  |  | |  | |
| **Project Summary** | Not yet decided | |